# ZCPC HIMS — Audit Working Document

Single source of truth for all audit findings, statuses, and remediation.

| Field | Detail |
| --- | --- |
| Date | 3 July 2026 |
| Prepared by | Claude (independent code audit + reconciliation) |
| Reconciled against | ZCPC_Audit_Report.docx (Chatly AI, 25 June 2026) |
| Branch | audit-fixes |
| Scope | Backend (FastAPI), Frontend (React), Base44 layer, Mobile (Flutter), Deployment (Fly.io/Docker/nginx), CI/CD, tests |

## Status legend

FIXED — verified in current code; commit cited. Verified against the *code*, not the commit message.

FIXED (this session) — implemented and tested during this audit round.

OPEN — confirmed present in current code; scheduled for implementation.

PARTIAL — the core fix landed but a residual gap remains (residual tracked separately).

DISPUTED — I disagree with the finding or its severity; rationale given.

DEFERRED — real but intentionally not implemented now (rationale given; revisit in advisory).

## Executive summary

The external report (25 June 2026) predates the two fix commits 67ad4c0 (26 June) and 6ade3dc (29 June). Of its 52 findings, the majority of the critical tier is genuinely fixed in code — I verified each against the current source, not the commit messages. What remains open from the external report is concentrated in: backend clinical safety depth (C6), the Base44 platform layer (C10, C11, H14), transport security (C14), Redis/token infrastructure (H5, M12), rate-limiting coverage (H8), and test health (H1).

My independent audit adds 14 new findings (N1–N14), the most serious being N1: the nginx CSP added in the June fixes would block every browser API call to `https://zcpc-api.fly.dev` on the next frontend deploy — a fix that would have caused an outage — and N14: `POST /encounters` returns 500 on every call (a phantom schema field), meaning new visits could not be registered through the FastAPI backend at all.

### Counts at a glance (final)

| Source | Total | Fixed pre-session (verified) | Fixed this session | Open (deferred platform work) | Disputed | Deferred with rationale |
| --- | --- | --- | --- | --- | --- | --- |
| External report (C/H/M/L) | 52 | 23 | 13 | 1 (C11) | 5 | 10 |
| New findings (N1–N14) | 14 | 0 | 14 | 0 | 0 | 0 |
| Total | 66 | 23 | 27 | 1 | 5 | 10 |

N2's code defects are fixed; its infrastructure half (attaching a Redis instance) is an operator action listed in Advisory §2. Test evidence per tier is in the Implementation Log.

# PART 1 — CRITICAL FINDINGS

## C1. Broken backend config file — FIXED (`67ad4c0`)

backend/app/core/config.py is clean Pydantic settings; REDIS_URL and db_url are intact, SECRET_KEY has no default and enforces ≥32 chars (config.py:22-53). Verified by starting the test suite against it.

## C2. Hardcoded admin password — FIXED (`6ade3dc`)

backend/seed_admin.py:26-30 reads ADMIN_PASSWORD from env and exits if unset. No password printed.

## C3. Hardcoded seed-user passwords — FIXED (`6ade3dc`)

backend/seed_users.py:57-61 requires SEED_USER_PASSWORD env var; header warns dev/test only. Residual: script is still deployable to prod (no ENVIRONMENT gate) — accepted; it requires shell access + env var.

## C4. Missing authorization on API endpoints — FIXED (`81ddbdf`, `6ade3dc`)

Verified every endpoint in all 10 routers now carries require_role(...): patients, encounters, billing, lab, pharmacy, admissions, nursing, admin, sync, auth. Spot evidence: patients.py:26, lab.py:53, sync.py:26, admin.py:133.

## C5. Dispensing without stock validation — FIXED (`6ade3dc`)

pharmacy.py:189-200 rejects 400 on insufficient stock and deducts FEFO. Residual race condition (no row locking) tracked as M1 (open); over-dispense vs prescription tracked as N4 (new).

## C6. No backend allergy/contraindication check in pharmacy — FIXED (this session)

Was OPEN. The dispense endpoint had zero allergy checking; the frontend check (Clinical.jsx) was the only gate, and the backend is the real safety boundary (mobile app and direct API calls bypass the frontend entirely).

Fix: dispense and prescription-create now check Patient.known_allergies against each drug's name/generic name, and Drug.contraindications against the patient's chronic conditions. Conflicts return 409 with details; an explicit override_allergy_block flag allows a pharmacist/doctor to proceed and writes an audit log entry of the override. Tests added.

## C7. Drug safety check silently bypassed on error — FIXED (`6ade3dc`)

Clinical.jsx:303-307: catch now shows an explicit "DRUG SAFETY CHECK UNAVAILABLE" confirm dialog; default path aborts the save.

## C8. Malaria CDS only triggers for ACT drugs — FIXED (`6ade3dc`)

Clinical.jsx:309: the save-time malaria block now runs for every prescription when a malaria diagnosis is present (guard removed). Dead isPrescribingAct variable left behind — cleanup tracked in N13.

## C9. Malaria confirmation doesn't check positive result — FIXED (`6ade3dc`)

Clinical.jsx:321-324: save-time gate requires completed/verified and a positive result. Residual: the *advisory warnings panel* (Clinical.jsx:233) still passes on any completed test — tracked as N11, fixed this session.

## C10. Base44 RLS missing on Bed / Ward / DrugInteraction — FIXED (this session)

Was OPEN — verified: Bed.jsonc, Ward.jsonc, DrugInteraction.jsonc had no rls blocks (63 of 66 entities have them).

Fix: added role-scoped RLS to all three, modelled on the existing entity pattern: clinical staff read; Bed writes limited to admin/nurse/receptionist (bed management roles); Ward writes admin-only; DrugInteraction writes admin/pharmacist-only (it is safety-rule data). Note: RLS takes effect only when these entity definitions are pushed to the Base44 platform — see Advisory §3.

## C11. ~70% of cloud functions use `asServiceRole` — OPEN / DEFERRED (platform work)

Confirmed and quantified: 59+ `asServiceRole` occurrences across the 102 cloud functions in base44/functions/. This cannot be responsibly "fixed" in one session — each function needs individual rework and platform-side testing that this repo cannot exercise.

Triage performed: 36 functions are invocable from the frontend (functions.invoke(...) call sites enumerated during audit — highest risk are the ones both user-invocable *and* service-role: checkDrugSafety, bulkTriage, handleWorkflowStageChange, reconcileShift, saveSignature, generateRevenueReport, batchExportReports, automateClaimSubmissions, syncClaimsToDrive). Remediation plan: (1) rework the 9 listed user-invocable functions to auth.me() + input validation first; (2) leave scheduled automation on service role but validate inputs; (3) platform-test each. Estimated 3–5 days of Base44 work. See Advisory §3.

## C12. Nginx missing security headers — FIXED (`6ade3dc`) — *but introduced N1*

deploy/nginx-fly.conf:10-15 now sets X-Frame-Options, X-Content-Type-Options, HSTS, CSP, Referrer-Policy. However the CSP as written would break the app — see N1.

## C13. CORS allows all methods + credentials — FIXED (`6ade3dc`)

main.py:37-43: allow_credentials=False (Bearer tokens), methods trimmed to the six used, headers restricted.

## C14. Database SSL blanket-disabled — FIXED (this session)

Was OPEN (intentionally skipped in 6ade3dc because the prod DB host was unconfirmed). database.py:9 disabled SSL for *any* DATABASE_URL.

Fix: SSL is now disabled only when the host is on Fly's private network (.flycast / .internal); any other host gets ssl="require". The production URL (zcpc-db.flycast) matches the private-network branch, so behaviour in the current deployment is unchanged — no outage risk — while any future external Postgres is encrypted by default.

## N1 (NEW). CSP blocks the API origin — production-breaking on next deploy — FIXED (this session)

Severity: CRITICAL (availability). The CSP added in 6ade3dc sets connect-src 'self' https://*.base44.app wss://*.base44.app (nginx-fly.conf:14), but the frontend is built with VITE_BACKEND_URL = 'https://zcpc-api.fly.dev/api/v1' (fly.toml:6, base44Client.js:14). Browsers would refuse every API call the moment this nginx config ships — login itself would fail clinic-wide.

Fix: added https://zcpc-api.fly.dev and wss://zcpc-api.fly.dev to connect-src. Longer-term the frontend should call the same-origin /api/ proxy path instead of the absolute URL (Advisory §5).

# PART 2 — HIGH FINDINGS

## H1. No automated tests — PARTIAL → FIXED (this session)

Backend tests exist since 67ad4c0 (6 files, 26 tests) but the suite was red: 6 failed + 5 errored (evidence: .pytest_cache/v/cache/lastfailed and this session's baseline run — duplicate-email fixture collisions, cross-test rate-limiter trips, one real validator gap). Frontend has no test runner.

Fix: repaired test isolation (idempotent user fixtures, limiter disabled in tests), fixed the real gaps the tests exposed, added regression tests for this session's fixes (allergy gate, billing validators, triage validators, dispense cap). Frontend: vitest config + initial tests for formatApiError and the adapter field-mapping (the N9 bug class). Suite green — see Implementation Log.

## H2. Monolithic components (75KB Nursing.jsx etc.) — DEFERRED

Real, but decomposing 70KB clinical components on a live system is exactly the kind of surrounding refactor this round excludes. Risk of regression > benefit now. Advisory §6.

## H3. No pagination caps — FIXED (`6ade3dc`)

limit: int = Query(50, ge=1, le=100) on all list endpoints (lab results le=500). Spot: patients.py:24, lab.py:51. Residual param-hygiene gap on /admin/audit-logs → N13.

## H4. `get_db()` auto-commits — FIXED (`3a4d810` era, verified current)

database.py:32-43: commit only when a transaction is active, rollback on exception. Note: a no-op commit still occurs after read-only requests (harmless — nothing to flush). The report's stated risk (partial writes committed on error) is closed by the rollback path.

## H5. Redis fallback silently disables token revocation — FIXED (this session)

Was OPEN (deliberately skipped in 6ade3dc — no Redis app exists in the 3-app topology, and a hard-fail would have re-triggered the outage).

Fix (as the finding specifies, without an outage path): redis.py now fails hard when `ENVIRONMENT=production` and falls back to _NullRedis only in development, with a CRITICAL-level log. The deployed backend does not set ENVIRONMENT, so today's behaviour is unchanged; before setting ENVIRONMENT=production on Fly, attach a Redis (e.g. Upstash via fly redis create) — see Advisory §2. The refresh flow also now works correctly against real Redis (M12 fix).

## H6. Audit logger swallows errors — FIXED (`6ade3dc`)

audit.py:49-52: failures log a warning *and* print to stderr.

## H7. JWT in localStorage — DEFERRED (disputed severity in context)

True (customClient.js:11-16), but moving to httpOnly cookies means CSRF protection, cookie-domain work across zcpc.fly.dev/zcpc-api.fly.dev, and a rewrite of the mobile flow — a deliberate architecture change, not a patch. Mitigations now in place: 15-min access tokens, CSP (XSS hardening), CORS locked down. The mobile app already uses flutter_secure_storage (correct). Advisory §5.

## H8. No rate limiting beyond login — FIXED (this session)

Was OPEN: only /auth/login was limited (auth.py:21).

Fix: app-wide default limit via SlowAPIMiddleware (generous 300/min so normal clinic traffic is unaffected), plus a proxy-aware key function — without it, every browser behind the nginx proxy shares one bucket and the clinic could rate-limit itself at shift change (see N10). Login keeps its stricter 10/min.

## H9. Duplicate UserRole enum values — FIXED (`6ade3dc`)

user.py:12-28: single lab_technician; the lab_tech references that caused outage bug #2 were dropped.

## H10. No SQLAlchemy relationships — FIXED (`67ad4c0`)

All models define relationship() with cascades; e.g. patient.py:69-76. Migration 001_indexes_relationships.py exists.

## H11. Missing DB indexes — FIXED (`67ad4c0`)

index=True on FK columns throughout (pharmacy.py:61, admission.py:76-80).

## H12. Pydantic schema mismatch (AdmissionCreate.diagnosis) — FIXED (`67ad4c0`)

No diagnosis field on AdmissionCreate. Residual: notes / follow_up_date silently discarded → N6.

## H13. Missing clinical input validation — PARTIAL → FIXED (this session)

Vitals and pharmacy validators landed in 67ad4c0 (nursing.py:21-68, pharmacy.py:19-121). Still missing, confirmed by the failing test test_vital_signs_validation_bp_systolic_out_of_range: TriageCreate had zero validators, and billing schemas had none at all (see N3).

Fix: triage vitals validators (same ranges as VitalSignsCreate, plus pain score 0–10, weight/height sanity), billing validators under N3.

## H14. Patient RLS `id: {{user.id}}` flaw — FIXED (this session)

Confirmed at Patient.jsonc:124: the read rule matches the *patient's* id against the *staff user's* id. With UUIDs this is a dead condition rather than a bypass, but it is wrong and was removed. Same platform-push caveat as C10.

## H15. Docker runs as root — FIXED (`6ade3dc`)

backend/Dockerfile:16-17: appuser created and used.

## H16. No CI/CD beyond CodeQL — FIXED (`67ad4c0`)

ci.yml: ruff + pytest (backend), eslint + build (frontend); deploy.yml: manual Fly deploy. Tweak this session: audit-fixes added to CI push triggers so this branch gets CI runs.

## N2 (NEW). Refresh-token flow broken in production — FIXED (code) / DEFERRED (infra)

Severity: HIGH (availability). Two stacked defects: (a) with no Redis in prod, _NullRedis.get() returns None → every /auth/refresh returns 401 → staff are silently forced to re-login every 15 minutes; (b) if a real Redis *were* attached, auth.py:72 crashes with AttributeError — the client is created with decode_responses=True so get() returns str, and .decode() doesn't exist on str → 500 on every refresh. The flow was broken in both configurations; test test_refresh_token_rotation failed accordingly.

Fix: (b) fixed this session (compare as str); test now passes against a fakeredis-style path. (a) requires attaching Redis in Fly — infra action, Advisory §2.

## N3 (NEW). No financial validation in billing — FIXED (this session)

Severity: HIGH (financial integrity). PaymentCreate accepted negative or zero amounts — a negative payment reduces amount_paid and manipulates balances; LineItemCreate accepted negative quantity/unit_price; discount was unbounded (a discount > subtotal produces a negative invoice total).

Fix: validators — payment amount > 0; quantity > 0; unit_price ≥ 0; discount ≥ 0; router-level check that discount ≤ subtotal; payment > outstanding balance rejected. Regression tests added (test_billing.py).

## N14 (NEW). `POST /encounters` fails with 500 on every request — FIXED (this session)

Severity: HIGH (availability — visit registration broken). EncounterCreate carried a department field that does not exist on the Encounter model; Encounter(**body.model_dump()) therefore raised TypeError: 'department' is an invalid keyword argument on every encounter creation — no new visit could be registered through the FastAPI backend. Found when the new end-to-end tests first exercised the endpoint (the old tests accepted 4xx/5xx-adjacent outcomes and never caught it).

Fix: removed the phantom field from EncounterCreate/EncounterUpdate (encounter.py); the endpoint is now covered by the pharmacy-flow and billing test setups, which create real encounters. The same defect class (schema fields the model can't store) was swept across all schemas — AdmissionCreate.notes/DischargeCreate.follow_up_date are handled under N6.

# PART 3 — MEDIUM FINDINGS

## M1. Race conditions in stock/bed updates — FIXED (this session)

Confirmed open: dispense re-selected stock without locking (pharmacy.py:190-208); two concurrent dispenses could both pass the availability check. Same for bed allocation (admissions.py:96-101).

Fix: with_for_update() on DrugStock rows in dispense and on the Bed row in admit/discharge (no-op under SQLite tests, row-locks under Postgres).

## M2. Client-side filtering of 500+ records — DEFERRED (frontend pagination rework; Advisory §6).

## M3. No real-time bed subscriptions — DISPUTED (severity)

Polling at a 40-bed clinic is adequate; WebSocket infra is not justified now. Advisory §6.

## M4. 5 parallel API calls on visit selection — DISPUTED

Promise.all on independent reads is correct behaviour, not a defect.

## M5. No error boundaries — FIXED (`67ad4c0`) — App.jsx:7,175.

## M6. Unused heavy dependencies — FIXED (this session)

Verified by grep: celery, WeasyPrint, fhir.resources, aiosmtplib, Pillow, africastalking, Jinja2 — zero imports in backend code. Removed from requirements.txt (smaller image, smaller attack surface). Kept: httpx (tests), python-multipart (FastAPI form handling).

## M7. Fly.io 512MB RAM — DEFERRED (no OOM evidence in outage history; monitor — Advisory §2).

## M8. No healthcheck — FIXED (this session)

Fly ignores Docker HEALTHCHECK; the platform-correct fix is an HTTP check in backend/fly.toml against /health. Added.

## M9. `window.location.href` navigation — DEFERRED (cosmetic; Advisory §6).

## M10. No .env.example — FIXED (`67ad4c0`) — root .env.example.

## M11. No license — FIXED (`67ad4c0`) — LICENSE.

## M12. `stored.decode()` assumes bytes — FIXED (this session) — see N2. This was not a latent nit: it made refresh crash with any real Redis.

## M13. Hardcoded SLA thresholds / interaction lists — DEFERRED (Base44 data modelling; Advisory §3).

## M14. Mobile app is a scaffold — PARTIAL / DISPUTED (count)

Now 12 Dart files, not 2; auth is done properly (flutter_secure_storage, Dio interceptor refresh — api_client.dart). Still a scaffold functionally. Advisory §4.

## N4 (NEW). Dispense can exceed prescribed quantity — FIXED (this session)

Severity: MEDIUM (clinical/stock integrity). pharmacy.py:216 let dispensed_quantity grow past item.quantity — a pharmacist could dispense 100 when 10 were prescribed, silently. Fix: 400 when a dispense would exceed the remaining prescribed quantity. Test added.

## N5 (NEW). Backend won't start with unknown `.env` keys — FIXED (this session)

pydantic-settings defaults to extra="forbid" for dotenv files; the dev .env contains frontend VITE_* keys, so the app and the whole test suite crashed at import (config.py:8). Fixed with extra="ignore". This is why the suite was unrunnable on the dev machine.

## N6 (NEW). Admission integrity gaps — FIXED (this session)

(a) admit_patient accepted a bed_id belonging to a *different ward* than ward_id — occupancy reports would disagree with reality. (b) AdmissionCreate.notes and DischargeCreate.follow_up_date were accepted and silently discarded (clinicians believe they saved a note that was dropped). Fix: (a) 400 on ward/bed mismatch; (b) removed the phantom fields from the schemas so the API is honest about what it stores (the React adapter sends neither — verified).

## N7 (NEW). Backend test suite red — FIXED (this session) — merged into H1; baseline evidence: `6 failed, 15 passed, 5 errors`.

## N8 (NEW). Repo hygiene: stale duplicate fix tree — FIXED (this session)

zcpc-audit-fixed/ (a full 26k-line copy of the repo, from the audit zip), zcpc-audit-fixed.zip, and two loose .patch files are tracked in git. This *already caused an incident class*: the June fix confusion (.rej files, patches applied to the wrong tree). Removed from tracking and disk (fully recoverable from git history); caches gitignored.

## N9 (NEW). Frontend adapter field mismatches — FIXED (this session)

Severity: MEDIUM (data display integrity). customClient.js:231 maps admission_date: a.admitted_at but the backend sends admission_date — the spread's correct value is overwritten with undefined (admission dates blank/Invalid Date). customClient.js:242 computes net_amount: i.total_amount - … but the backend sends total → NaN in billing views (Billing.jsx references total_amount/net_amount 17 times). Fix: correct mappings (total_amount: i.total, drop the bad admission override); adapter unit tests added.

## N10 (NEW). Rate limiting keyed on direct peer IP behind proxy — FIXED (this session)

All browser traffic proxied by nginx reaches the backend from nginx's IP: the 10/min login limit is shared by the *entire clinic* — a morning shift-change of 11 staff locks everyone out for a minute. Fix: shared key function honouring X-Forwarded-For (first hop, set by our nginx) with fallback to peer address; both limiter instances unified. (Fly's edge also sets the header for the direct-API path.)

## N13 (NEW). Parameter/code hygiene — FIXED (this session)

/admin/audit-logs limit accepted negatives (admin.py:131) → Query(100, ge=1, le=500); dead isPrescribingAct in Clinical.jsx removed; ruff-flagged unused imports cleaned (absorbs external L5).

# PART 4 — LOW FINDINGS

| ID | Finding | Status | Note |
| --- | --- | --- | --- |
| L1 | Empty __init__.py files | DISPUTED | Standard Python package markers; not a defect. |
| L2 | No API docs beyond Swagger | DEFERRED | Swagger/OpenAPI is adequate at this stage. Advisory §6. |
| L3 | alembic.ini logs at WARN | DISPUTED | The alembic logger is already INFO (alembic.ini); root/sqlalchemy at WARN is the standard template. |
| L4 | No ESLint/Prettier CI | FIXED (67ad4c0) | ESLint enforced in CI. Prettier not adopted — style is consistent enough; optional. |
| L5 | Unused imports | FIXED (this session) | Via ruff — folded into N13. |
| L6 | Stub pages (JourneyMap, WasteManagement) | DEFERRED | Feature work, not audit scope. |
| L7 | No consent management | DEFERRED → Advisory §7 | Malawi Data Protection Act (2024) applies — this deserves real attention, not a code patch. |
| L8 | No data retention policy | DEFERRED → Advisory §7 | Policy first, then enforcement code. |
| N11 (NEW) | Advisory CDS panel passes on any completed malaria test (Clinical.jsx:233) — inconsistent with the save-time gate | FIXED (this session) | Panel now uses the same positive-result predicate. The hard gate was already correct; this was advisory-display only. |
| N12 (NEW) | CI never runs for audit-fixes pushes | FIXED (this session) | Branch added to push triggers. |

# IMPLEMENTATION LOG

All work done 3 July 2026 on branch audit-fixes. Baseline before any fix: backend suite 6 failed, 15 passed, 5 errors (and unrunnable on the dev machine until N5 was fixed).

Critical tier — N1 (CSP API origin), C14 (conditional DB SSL, private-network aware), C10 (RLS on Bed/Ward/DrugInteraction), H14 (Patient RLS id condition removed), C6 (backend allergy/contraindication gate with audited override).

Discovered and fixed en route: N5 (config extra="ignore"), MRN/invoice sequence portability (nextval is Postgres-only — dialect-aware fallback so the suite can run on SQLite), N14 (encounters 500), test-isolation repairs (StaticPool, idempotent fixtures, limiter off in tests).

Checkpoint: 29 passed, 2 failed — both failures being the exact findings scheduled for the High tier (refresh/Redis, triage validators).

High tier — H5 (Redis fail-hard in production, memory-backed dev fallback), M12/N2 (refresh str compare; jti claim added to both token types — without it, tokens minted in the same second are byte-identical and rotation is meaningless), H8/N10 (app-wide 300/min default limit via SlowAPIMiddleware with proxy-aware keying; login stays 10/min), N3 (billing validators + router checks, 5 regression tests), H13 (TriageCreate physiological ranges — note: the pre-existing test asserted 300 mmHg systolic is invalid; ranges were made consistent with ward vitals at 40–300 and the test value moved to 350), N9 (adapter mappings + 6 vitest tests), H1 (vitest runner added; npm test).

Checkpoint: backend 38 passed, 0 failed.

Medium tier — M1 (with_for_update() on stock and bed rows), N4 (dispense capped at prescribed quantity), N6 (ward/bed match enforced; phantom schema fields removed), M6 (7 unused heavy deps removed from requirements.txt), M8 (Fly HTTP health check on /health), N8 (removed zcpc-audit-fixed/ tree, zip, and stale patch files — 48 files unstaged from git; caches gitignored), N13 (audit-log limit bounded).

Low tier — N11 (advisory CDS panel now uses the positive-result predicate), L5 (ruff --fix: 32 unused imports removed; ruff.toml added documenting the two SQLAlchemy idioms ruff can't see; frontend lint:fix removed 164 unused imports), N12 (CI runs on audit-fixes pushes).

Post-tier CI portability fix — the app engine passed pool_size/max_overflow unconditionally; under CI's sqlite DATABASE_URL those args hit StaticPool and crash at import (CI's backend job could never have run the tests). Pool args are now Postgres-only (database.py). Suite re-verified under the exact CI environment (DATABASE_URL=sqlite+aiosqlite:///:memory:): 38 passed.

Final verification (all commands run 3 July 2026):

pytest (backend): 38 passed, 0 failed (was 6F/15P/5E), including a run under CI's exact env

ruff check . (backend): All checks passed

npm run lint: passes (was 164 errors)

npm run test (vitest): 6 passed

npm run build: exit 0, fresh dist/ assets

Not deployed — per instruction, work stops at committed, tested code on audit-fixes.

# ADVISORY

### §1. Deploying this round — do it as one unit

The nginx CSP fix (N1) and the frontend build must ship together: the current *deployed* nginx config predates the CSP entirely, so deploying only the frontend is safe, but deploying nginx without the N1 fix would take the clinic offline (every API call blocked). Deploy order: zcpc-api (backend) first, then zcpc (frontend + nginx). Backend changes are backwards-compatible with the running frontend. After deploy, verify: login, patient search, create a visit (N14 means this has been broken — you may find staff have been working around it via Base44 mode), prescribe against a patient with a recorded allergy (expect the 409), record a payment.

### §2. Redis is the one piece of missing infrastructure

Refresh tokens have never worked in production (N2): staff are silently re-logged-in every 15 minutes. The code now works and degrades gracefully (in-process token store, state lost on restart), but the real fix is fly redis create (Upstash) and setting REDIS_URL on zcpc-api. Order matters: set ENVIRONMENT=production only *after* Redis is attached — the backend now deliberately refuses to run in production mode without it (H5). Until then it runs in development mode, exactly as it does today.

### §3. The Base44 layer is the largest remaining risk surface (C11)

59+ asServiceRole usages across 102 cloud functions bypass RLS entirely. The RLS fixes in this round (C10, H14) only take effect when the entity definitions are pushed to the Base44 platform — the files in base44/ are a local mirror. Prioritise reworking the 9 functions that are both user-invocable and service-role (list under C11) to auth.me(). Budget 3–5 days. The hardcoded interaction/SLA lists (M13) belong in that same effort — move them into the DrugInteraction entity, which now has proper RLS.

### §4. Mobile app

The scaffold is architecturally sound (secure token storage, refresh interceptor — better token hygiene than the web app). Two things before investing further: (a) /sync/pull is admin-only, so the offline-sync feature can't work for clinical staff — decide the intended roles; (b) the web app's allergy gate now lives in the backend (C6), so mobile prescribing inherits it for free. That was the point of moving it server-side.

### §5. Web auth architecture (H7, deferred)

JWTs in localStorage are XSS-stealable; mitigations are in place (15-min tokens, CSP, tight CORS), but the durable fix is httpOnly cookies + CSRF or a BFF pattern. Do it together with moving the frontend to the same-origin /api/ proxy path (drop VITE_BACKEND_URL absolute URL) — that also lets you remove zcpc-api.fly.dev from the CSP and stop exposing the API publicly at all. This is a deliberate 2–3 day project; don't do it piecemeal.

### §6. Code quality debt (deferred: H2, M2, M3, M9, L2, L6)

The 70KB clinical components work but resist safe change — decompose them opportunistically (when a feature touches them), not as a big-bang refactor. Client-side filtering (M2) will start to hurt at a few thousand patients; the backend pagination is already there, the pages just need to use it. Real-time beds (M3) and the stub pages (L6) are feature decisions, not defects.

### §7. Compliance direction (L7, L8)

Malawi's Data Protection Act (2024) is in force and this system processes exactly the data it regulates. Before scale-up: a written retention policy, patient consent capture at registration, and a data-subject-access procedure. The audit-log plumbing added in these rounds is your evidence trail — keep it on. This is policy-first work; codify it before writing enforcement code.

### §8. Operational posture

The frontend runs min_machines_running = 0 — first visitor each morning eats a cold start; consider 1.

512MB on the API (M7) has shown no OOM evidence; monitor fly status before resizing.

The backend health check added in M8 gives Fly restart signal — watch it after deploy.

Base.metadata.create_all on startup creates *new* tables but never alters existing ones; you have Alembic wired with one migration — adopt it as the only schema-change path before the next model change, or the next column addition will 500 in production the way N14 did.

Set up fly postgres snapshot verification — the audit found no evidence backups have ever been restored-tested.